# FundExecs OS — Product Roadmap

Confidential · July 2026

Status legend: ✅ shipped (in the codebase today) · 🔧 in flight · ⏳ planned. Dates for future phases are targets, not commitments; sequencing follows the platform's build-order discipline (data model → API → agent logic → events → frontend).

# 1. Where the product is today (Alpha, July 2026)

## Shipped ✅

Platform core

Next.js + TypeScript single-app scaffold; Postgres/Supabase schema as 66+ versioned migrations; row-level security on every table; org-membership multi-tenancy

The sacred loop end-to-end: /api/prompt → plan → /api/approve → execute → /api/report, Realtime event stream over task_events

Live Claude-powered multi-step planning and per-step execution (structured outputs; deterministic fallback when no API key) — cost-tiered model routing (Haiku default, overridable)

Agent layer

Fifteen-agent catalog across the four hubs, orchestrated by Earn

Per-agent knowledge bases ("Brains") powering domain behavior

Operator-feedback learning ledger (accept/reject signals with fit scores; learned digest injected into future runs)

Automations — saved natural-language instructions + triggers (cron schedule + run-now live), opt-in auto-approve for trusted automations

Team task loop — human work assigned, run through Earn, completion feeding learning signals

Work product & records

First-class typed artifacts (IC memos, models, risk reports, LP updates) with provenance and grounding

Workflow → record persistence: Source workflows seed Deals, Execute workflows seed Assets (Claude-extracted fields, idempotent)

Operator surfaces

Command Center dashboard; AI Copilot session surface with live 2D agent workspace

Capital Map — relationship temperature, thesis fit, warm-intro pathfinding, gated next actions

Gate layer — Tier 1/2/3 control primitive: no action reaches a counterparty without sign-off

Unified Inbox — AI-triaged stream across booking/messaging/video channel adapters

Data room, investor portal, valuations, deal shares, outreach sequences, sourcing intelligence, radar digests

Demo seed/reset + guided tour (investor-demo ready)

Commercial plumbing

Billing live: Starter / Pro / Scale plans + credit packs, wallet + append-only credit ledger, referrals and gifts

API keys and data-API grants; integration-connection scaffolding

# 2. Now → Next 2 quarters (H2 2026) 🔧

Theme: from working loop to complete lifecycle.

| Item | Detail |
| --- | --- |
| Three-graph query layer | /graph/relationship, /graph/deal, /graph/capital endpoints + visualizations over the existing schema |
| Remaining hub modules | Source (LP Pipeline, Deal Pipeline), Run (Underwriting, Diligence, Stress Test), Execute (Capital Events, Asset Management, Reporting), Build (Thesis, Entity) |
| Real-world trigger expansion | Email, webhook, and internal-event triggers for Automations (enum already reserved); retry/adapt-on-failure autonomy |
| Brain recall v2 | Vectorize each org's completed high-quality artifacts into org-scoped recall — the firm's own work becomes agent memory |
| Deployment hardening | Fixed production Supabase environment, observability (already specified: OpenTelemetry/Sentry), SLO baselines |
| Design-partner conversion | 3–5 external design partners live on the platform with weekly feedback loops |

Exit criteria: an emerging manager can run a raise and a deal pipeline entirely inside FundExecs OS, with at least one recurring automation trusted to run unattended.

# 3. Next → 2 quarters after (H1 2027) ⏳

Theme: the executive team becomes visible and proactive.

Proactive agent proposals — graph-signal-driven suggested work (LP temperature drops, stale pipeline, reporting deadlines) queued for approval

Three.js/GSAP animated workspace — the 2D theater graduates to the spatial agent workspace (event model and palette already in place)

Multimodal + multi-provider execution — attachment storage, voice, and provider adapters behind the existing model-selector UI

Fund admin depth — waterfall engine, capital-call and distribution flows on the existing capital_events schema, audit-prep outputs

Marketplace v1 — listings + matching on the existing marketplace schema; ecosystem matchmaking

Security/compliance program — SOC 2 Type I underway; data-retention and export controls productized

Exit criteria: public beta; 25+ paying orgs; agents proposing (not just executing) work.

# 4. Later (H2 2027 → 2028) ⏳

Theme: the network era.

Access/reputation/attestation layer (specified in docs/TOKENIZATION_LAYERS.md): entitlements from plan × reputation × stake; verified-close attestations; reputation rebates on credit pricing — off-chain ledger first, per-unit on-chain anchoring optional later

Cross-firm trust fabric — deal shares, verified track records, and portable standing between FundExecs orgs

Marketplace take-rate + data/API revenue at scale

Enterprise tier — SSO/SAML (schema ready), governance packs, dedicated environments

General availability with published SLAs

# 5. Dependencies and sequencing risks

Model costs and latency — mitigated by cost-tiered routing (cheap default model, per-task overrides) and metered credits that pass usage through to pricing.

Build-order discipline — UI never precedes a stable data model; this has held through 66 migrations and is why the roadmap compounds instead of resetting.

Compliance gating on the tokenization layer — governance/security token layers ship only with counsel review (see document 13); the access/credits layer carries no such dependency and is already live.